1110 Ship Description

# NB518:

|  |  |
| --- | --- |
| Question | Answers |
| Are you satisfied with the technical output and choises of the system? | * Yes. My systems are important for the other disciplines as guideline drawings for further detail design as well as important drawings for ship safety in general |
| Rules requirements : Easy/hard? Everything fulfilled? Issues with class worth mentioning? | * Rules requirements seems to have been reasonable from my point of view. However, I inherited most of the system responsibilities and therefore did not experience all the difficulties related to my systems in early design phases. |
| Material (purchase, logistics, budget) : Your experience and feedback? | * My systems did not include material as such. |
| Drawings (schedule, comments received, changes..) : Lessons learned? | * Some lessons learned to be mentioned (and corrective action done preferably already in concept phase): - Try not to position crew cabins (or any other cabins) adjacent to bow thruster spaces - Observation lounge and discotheque position below cabin spaces and bridge should be avoided or some special solutions should be applied to prevent noise and comfort issues. |
| Communication (internal and external), Co-operation with different parties (In own team, other design teams, subcontractors, production, suppliers, TK.. ) | * Communication has been excellent 95% of time with all parties I have been involved with. |